# Business Requirements Document

# 1. Executive Summary

This project aims to develop an AI-powered personal finance advisor application that analyzes users' expenses from bank statements and provides personalized financial guidance. The target audience is young professionals seeking to improve their financial health through data-driven insights. The application will categorize expenses, identify spending patterns, and deliver actionable recommendations for savings, investments, and insurance products. Expected outcomes include improved user financial literacy, increased savings rates, and better investment decisions through AI-driven personalization. The system will leverage machine learning algorithms to continuously refine recommendations based on user behavior and financial goals.

# 2. Project Scope

## In Scope

AI-powered expense analysis and categorization from bank statements

Personalized savings recommendations based on spending patterns

Investment advice tailored to risk profile and financial goals

Insurance product recommendations based on user profile

Secure bank statement upload and data processing

Interactive dashboard showing expense breakdown and trends

Goal-setting and progress tracking features

AI chatbot for financial Q&A

Mobile-responsive web application

Integration with major banks via secure APIs or file upload

## Out of Scope

Direct bank account integration for real-time transactions

Actual purchase or execution of investment products

Tax filing services

Debt consolidation services

Credit score monitoring

Cryptocurrency trading or advice

Mortgage or loan origination

Legal or tax advisory services

Multi-currency support in initial release

# 3. Business Objectives

## BO-001 — Increase user savings rate through personalized AI recommendations

Metric: Average percentage increase in monthly savings

Target: 20% increase within 3 months of use

## BO-002 — Achieve high user engagement with the platform

Metric: Monthly Active Users (MAU) and session frequency

Target: 70% MAU with average 8 sessions per month

## BO-003 — Drive user adoption among young professionals

Metric: Number of registered users

Target: 10,000 users within 6 months of launch

## BO-004 — Deliver accurate and actionable financial insights

Metric: User satisfaction score and recommendation acceptance rate

Target: 4.5/5 satisfaction score, 60% recommendation acceptance

# 4. Stakeholder List

| Role | Responsibilities | Interest | Influence |
| --- | --- | --- | --- |
| Product Owner | Define product vision, prioritize features, approve requirements | High | High |
| End Users (Young Professionals) | Provide feedback, use application, validate recommendations | High | Medium |
| Development Team | Build, test, and deploy application features | High | Medium |
| Data Science Team | Develop AI models, train algorithms, optimize recommendations | High | High |
| Compliance Officer | Ensure regulatory compliance, data privacy adherence | High | High |
| Marketing Team | User acquisition, brand positioning, customer communication | Medium | Medium |
| Customer Support | Handle user queries, collect feedback, resolve issues | Medium | Low |

# 5. Project Plan

## Phase 1 — Discovery & Requirements (3 weeks)

Deliverables:

BRD

Technical feasibility study

User research report

Competitive analysis

Milestones:

Requirements approval

Technology stack selection

## Phase 2 — Design & Architecture (4 weeks)

Deliverables:

UI/UX mockups

System architecture document

Data model design

API specifications

Milestones:

Design approval

Architecture review

## Phase 3 — AI Model Development (6 weeks)

Deliverables:

Expense categorization model

Recommendation engine

Model training datasets

Model validation report

Milestones:

Model accuracy threshold met

Initial model deployment

## Phase 4 — Core Development (8 weeks)

Deliverables:

Backend APIs

Frontend application

Database implementation

Integration modules

Milestones:

Alpha release

Internal testing completion

## Phase 5 — Testing & QA (3 weeks)

Deliverables:

Test cases

Bug reports

Performance test results

Security audit report

Milestones:

UAT completion

Security certification

## Phase 6 — Beta Launch & Refinement (4 weeks)

Deliverables:

Beta version

User feedback analysis

Bug fixes

Performance optimizations

Milestones:

Beta user onboarding

Feedback incorporation

## Phase 7 — Production Launch (2 weeks)

Deliverables:

Production deployment

User documentation

Marketing materials

Support resources

Milestones:

Go-live

Post-launch monitoring

# 6. Effort Estimation

Total Estimated Hours: 3840

Total effort includes AI development, full-stack engineering, design, testing, and project management across 7 phases

| Component | Hours | Complexity |
| --- | --- | --- |
| AI Model Development & Training | 720 | High |
| Backend Development (APIs, Database, Integration) | 960 | High |
| Frontend Development (Web & Mobile Responsive) | 640 | Medium |
| UI/UX Design | 320 | Medium |
| QA & Testing | 480 | Medium |
| Security Implementation & Compliance | 320 | High |
| DevOps & Infrastructure Setup | 240 | Medium |
| Project Management & Documentation | 160 | Low |

# 7. Functional Requirements

## FR-001 — Bank Statement Upload and Processing

Priority: Must Have

Users must be able to securely upload bank statements in PDF or CSV format for automated expense extraction and categorization.

Acceptance Criteria:

System accepts PDF and CSV file formats up to 10MB

Extraction accuracy of 95% or higher for transaction data

Processing completes within 30 seconds for typical monthly statement

User receives confirmation and summary after successful upload

Compliance: PCI DSS for financial data handling, GDPR for data privacy

## FR-002 — AI-Powered Expense Categorization

Priority: Must Have

System automatically categorizes expenses into predefined categories using machine learning algorithms trained on transaction descriptions.

Acceptance Criteria:

Minimum 90% categorization accuracy

Supports at least 15 expense categories (food, transport, entertainment, etc.)

Users can manually reclassify transactions to improve model

System learns from user corrections for personalized categorization

## FR-003 — Personalized Savings Recommendations

Priority: Must Have

AI engine analyzes spending patterns and generates actionable savings recommendations based on identified overspending areas and user goals.

Acceptance Criteria:

Generates minimum 3 personalized savings tips per analysis

Recommendations include specific amount and category

Tips are actionable and measurable

Updates recommendations monthly based on new data

## FR-004 — Investment Advice Engine

Priority: Must Have

System provides tailored investment recommendations based on user risk profile, age, income, and financial goals.

Acceptance Criteria:

Risk assessment questionnaire with 8-10 questions

Recommendations aligned with user risk tolerance (conservative, moderate, aggressive)

Suggests specific investment vehicles (mutual funds, ETFs, bonds)

Includes expected returns and risk warnings

Compliance: Financial advisory disclosure requirements, SEC regulations

## FR-005 — Insurance Product Recommendations

Priority: Should Have

AI recommends appropriate insurance products based on user profile, dependents, income level, and life stage.

Acceptance Criteria:

Covers health, life, and disability insurance

Recommendations based on age, income, and dependents

Provides coverage amount suggestions

Includes comparison of at least 3 insurance options

Compliance: Insurance marketing regulations compliance

## FR-006 — Interactive Financial Dashboard

Priority: Must Have

Users view comprehensive dashboard showing expense breakdown, trends, savings progress, and key financial metrics.

Acceptance Criteria:

Displays monthly and yearly expense trends with charts

Shows category-wise spending breakdown with percentages

Visualizes savings progress against goals

Includes comparison with previous periods

## FR-007 — Financial Goal Setting and Tracking

Priority: Should Have

Users can set financial goals for savings, emergency fund, or specific purchases and track progress over time.

Acceptance Criteria:

Create multiple goals with target amount and date

Track progress with visual indicators (percentage complete)

Receive milestone notifications

System suggests monthly contribution amounts

## FR-008 — AI Chatbot for Financial Q&A

Priority: Could Have

Conversational AI chatbot answers user questions about their finances, recommendations, and general financial literacy topics.

Acceptance Criteria:

Responds to common financial questions with 90% accuracy

Provides context-aware answers based on user data

Escalates complex queries to human support

Available 24/7 with response time under 3 seconds

Compliance: Financial advice disclaimers required

# 8. Non-Functional Requirements

| ID | Category | Requirement | Metric | Priority |
| --- | --- | --- | --- | --- |
| NFR-001 | Security | All sensitive financial data must be encrypted at rest and in transit using industry-standard encryption protocols | AES-256 encryption for data at rest, TLS 1.3 for data in transit, zero security vulnerabilities in penetration testing | Must Have |
| NFR-002 | Performance | Application must load and respond quickly to maintain user engagement and satisfaction | Page load time under 2 seconds, API response time under 500ms for 95th percentile requests | Must Have |
| NFR-003 | Availability | System must be highly available to ensure users can access financial data when needed | 99.9% uptime (excluding planned maintenance), maximum 4 hours planned downtime per month | Must Have |
| NFR-004 | Scalability | Platform must scale to support growing user base without performance degradation | Support 100,000 concurrent users with auto-scaling, handle 10x traffic spikes without service degradation | Should Have |
| NFR-005 | Compliance | Application must comply with financial data protection and privacy regulations | Full GDPR compliance, PCI DSS Level 1 certification, SOC 2 Type II audit pass | Must Have |

# 9. Constraints and Assumptions

## Constraints

## CON-001 — Budget limited to initial MVP development without direct banking API integrations

Impact: Users must manually upload statements; real-time transaction sync not available in first release

## CON-002 — Development team size limited to 8 full-time resources

Impact: Extended timeline of 30 weeks; phased feature rollout required

## CON-003 — Must launch within 7 months to capture market opportunity

Impact: Some 'Could Have' features may be deferred to post-launch releases

## CON-004 — Regulatory approval required before offering investment advice

Impact: Investment recommendations must include clear disclaimers; may require licensed financial advisor review

## Assumptions

## ASS-001 — Users have access to digital bank statements in PDF or CSV format

Risk if Wrong: Low adoption if users cannot easily obtain compatible statements; may require additional format support

## ASS-002 — Target users are comfortable sharing financial data with AI-powered application

Risk if Wrong: Privacy concerns could limit user acquisition; enhanced security communication and transparency needed

## ASS-003 — AI models can achieve 90%+ accuracy with initial training dataset of 50,000 anonymized transactions

Risk if Wrong: May require larger dataset or extended training period, delaying launch timeline

## ASS-004 — Cloud infrastructure costs will remain within projected budget as user base grows

Risk if Wrong: Unexpected infrastructure costs could impact profitability; cost optimization strategies must be implemented

# 10. Success Criteria

## SC-001 — User adoption meets or exceeds target within 6 months of launch

Measurement: Analytics tracking of registered users and active monthly users

Target: 10,000 registered users, 7,000 MAU (70% activation rate)

## SC-002 — Users demonstrate measurable improvement in savings behavior

Measurement: Analysis of uploaded statements showing savings rate changes over 3-month period

Target: Average 20% increase in monthly savings among active users

## SC-003 — AI recommendation accuracy and user satisfaction remain high

Measurement: User surveys, recommendation acceptance rate tracking, app store ratings

Target: 90% model accuracy, 60% recommendation acceptance, 4.5+ app rating

## SC-004 — System performance and reliability meet enterprise standards

Measurement: Monitoring tools tracking uptime, response times, and error rates

Target: 99.9% uptime, sub-2s page loads, sub-500ms API response (95th percentile)

## SC-005 — Compliance and security standards fully met with zero critical vulnerabilities

Measurement: Third-party security audits, compliance certifications, penetration testing

Target: GDPR compliant, PCI DSS certified, zero critical security vulnerabilities

# 11. Glossary

| Term | Definition |
| --- | --- |
| MAU (Monthly Active Users) | Number of unique users who engage with the application at least once within a calendar month |
| Risk Profile | Assessment of user's willingness and ability to take investment risk, categorized as conservative, moderate, or aggressive based on questionnaire responses |
| SMART Requirements | Requirements that are Specific, Measurable, Achievable, Relevant, and Time-bound to ensure clarity and testability |